# FileShareX — Phase 1: MVP Cloud Drive

Document version: 1.0

Date: August 2026

Status: Planned

Depends on: Phase 0 (Security & Foundation) — must complete first

# 1. Purpose

Transform FileShareX from a flat, credit-based file-sharing MVP into a minimum viable cloud drive with folders, cloud storage, byte-based quotas, and a modern drive UI—similar to the core experience of Dropbox / Google Drive.

# 2. Goals

- Users can organize files in folders with navigation (breadcrumbs).

- File blobs stored in Cloudflare R2 (not local disk).

- Limits based on storage quota (GB) instead of per-file credits.

- Larger uploads with progress feedback.

- Drive-style UI replacing the flat My Files list.

- Production-ready deployment with persistent storage.

# 3. Out of Scope (Phase 1)

- Share links with expiry/password (Phase 2)

- Team workspaces / collaboration

- File versioning

- Desktop/mobile sync clients

- Full-text search across file contents

- Thumbnails for all file types (basic preview only in Phase 1)

# 4. Phase 1 Breakdown

## 4.1 Phase 1A — Storage Abstraction + Cloudflare R2

Objective: Replace local disk storage with cloud object store; support local dev and R2 in production.

Tasks:

- Create StorageService interface: upload, download, delete, exists

- Implement LocalStorageService for Docker/local dev (UPLOAD_DIR)

- Implement R2StorageService using S3-compatible API (AWS SDK v2)

- R2 key layout: {clerkId}/{uuid}/{filename}

- Replace fileLocation with internal storageKey in MongoDB

- Remove fileLocation from all API responses

- Environment variables: STORAGE_TYPE, R2_ACCOUNT_ID, R2_ACCESS_KEY_ID, R2_SECRET_ACCESS_KEY, R2_BUCKET_NAME

- One-time migration script: copy existing uploads/ files to R2 and update Mongo records

- Update render.yaml with R2 env vars (remove reliance on ephemeral disk)

Acceptance criteria:

- New uploads go to R2 in production

- Downloads read from R2; delete removes blob from R2

- Local dev still works with STORAGE_TYPE=local

- No server paths exposed in API

## 4.2 Phase 1B — Folder Hierarchy

Objective: Support nested folders and tree-based file organization.

New folders collection fields: id, name, clerkId, parentId, createdAt, updatedAt

Extend files collection: parentId, storageKey (replaces fileLocation)

New API endpoints:

- POST /folders — Create folder

- GET /folders/{id}/contents — List files + subfolders

- GET /drive/root — Root contents

- PATCH /files/{id} — Rename file

- PATCH /folders/{id} — Rename folder

- POST /files/{id}/move — Move file to folder

- POST /folders/{id}/move — Move folder

- DELETE /folders/{id} — Delete folder (recursive)

Technical notes:

- Mongo index: { clerkId, parentId } on files and folders

- Max nesting depth: 20 levels (configurable)

- Recursive delete: subfolders + files + R2 blobs

- Ownership check on every mutation

Acceptance criteria:

- User can create folders at root and inside folders

- User can open folder and see contents

- User can rename, move, delete files and folders

- Other users cannot access another user's folders

## 4.3 Phase 1C — Storage Quota (Hybrid Monetization)

Objective: Replace credit-per-upload with byte-based storage quotas; keep Razorpay for plan upgrades.

| Plan | Storage Quota | Price |
| --- | --- | --- |
| FREE (BASIC) | 2 GB | Free |
| PREMIUM | 50 GB | ₹500 |
| ULTIMATE | 500 GB | ₹2500 |

Logic:

- Upload allowed only if: storageUsedBytes + fileSize <= storageQuotaBytes

- On upload: increment storageUsedBytes; on delete: decrement

- Payment verification grants quota increase (not file credits)

- New endpoint: GET /users/storage → { usedBytes, quotaBytes, plan, percentUsed }

Migration:

- Set storageUsedBytes = sum of user file sizes

- Assign FREE 2 GB quota to existing users

- Deprecate credit checks on upload

## 4.4 Phase 1D — Upload Improvements

Backend:

- Raise limits: 100 MB per file, 500 MB per request (configurable)

- R2 multipart upload for files > 5 MB

- MIME validation; block dangerous types (e.g. .exe, .bat)

- Replace raw RuntimeException with proper HTTP errors

Frontend:

- Per-file progress bars (onUploadProgress)

- Remove 5-file batch cap; enforce quota instead

- Show error when quota exceeded; link to subscriptions

## 4.5 Phase 1E — Drive UI

New / updated components:

- DriveView.jsx — Main drive page

- BreadcrumbNav.jsx — Path navigation

- FolderCard.jsx — Folder tile in grid

- CreateFolderModal.jsx — New folder dialog

- StorageBar.jsx — Quota usage in sidebar

- FilePreviewModal.jsx — Image/PDF preview

- ContextMenu.jsx — Right-click actions

Route changes: /my-files → /drive (optional ?folder={id})

UX: double-click folder, list/grid, sort, client search, context menu, empty/loading states

# 5. Prerequisites (Phase 0 — Must Be Done First)

- [ ] Download requires auth (owner) or valid share token

- [ ] Ownership checks on delete, rename, move, toggle-public

- [ ] fileLocation removed from API responses

- [ ] Clerk webhook signature verification enabled

- [ ] User delete cascades to files + storage

- [ ] CORS restricted to frontend URL

- [ ] Fix RecentFiles.jsx (isPublic bug)

# 6. Technical Stack (Phase 1)

| Layer | Technology |
| --- | --- |
| Backend | Spring Boot 3.5.3, Java 21 |
| Database | MongoDB Atlas |
| Object storage | Cloudflare R2 |
| Auth | Clerk JWT |
| Payments | Razorpay |
| Frontend | React 18, Vite, Tailwind |
| Deploy | Render / Koyeb / Oracle Cloud |

# 7. New Backend Files (To Create)

- storage/StorageService.java, LocalStorageService.java, R2StorageService.java

- document/FolderDocument.java

- service/FolderService.java, StorageQuotaService.java, AuthorizationService.java

- controller/FolderController.java, DriveController.java

# 8. Key Files to Modify

- FileMetadataService.java — R2 upload, quota checks, folders

- FileMetadataDocument.java — parentId, storageKey

- UserCreditsService.java — Quota logic

- PaymentService.java — Grant quota on payment

- SecurityConfig.java — Tighten routes

- application.properties — R2 config, size limits

- frontend: App.jsx, StorageContext, Subscription.jsx, apiEndpoints.js

- render.yaml, docker-compose.yml

# 9. Testing Checklist

Backend:

- [ ] Upload file to R2 → download → delete

- [ ] Create folder → upload inside → list contents

- [ ] Move file between folders

- [ ] Recursive folder delete removes R2 objects

- [ ] Quota blocks upload when exceeded

- [ ] Payment increases quota

- [ ] Unauthorized user cannot access others' files

- [ ] Migration script dry-run + live run

Frontend:

- [ ] Navigate folders with breadcrumbs

- [ ] Upload with progress

- [ ] Storage bar updates after upload/delete

- [ ] Rename, move, delete from UI

- [ ] Preview image/PDF

- [ ] Quota exceeded message + link to upgrade

Deployment:

- [ ] Backend on Render with R2 env vars

- [ ] Frontend VITE_API_BASE_URL correct

- [ ] Clerk origins include production URL

- [ ] Health check passes

- [ ] Uptime monitor on /health

# 10. Success Criteria (Phase 1 Complete)

- Users create folders and upload files into them

- Files stored in R2; no local disk dependency in production

- Storage quota enforced by bytes; plans upgrade via Razorpay

- Drive UI with breadcrumbs, grid/list, sort, basic preview

- Upload progress and files up to 100 MB

- Phase 0 security issues resolved

- Existing users migrated without data loss

# 11. Estimated Timeline

| Sub-phase | Duration |
| --- | --- |
| Phase 0 (prerequisite) | 1 week |
| 1A — R2 storage | 1 week |
| 1B — Folders | 1 week |
| 1C — Quota system | 1 week |
| 1D — Upload improvements | 3–5 days |
| 1E — Drive UI | 1–2 weeks |
| Testing + deploy | 3–5 days |
| Total | ~5–6 weeks |

# 12. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| 512 MB RAM on free Render | JVM -Xmx350m; upgrade plan if needed |
| R2 migration data loss | Dry-run, checksum verify, keep local backup |
| Quota calculation drift | Reconcile job: sum file sizes vs storageUsedBytes |
| Breaking API changes | Version API or maintain v1 aliases during transition |

# 13. Phase 2 Preview (After Phase 1)

- Token-based share links (expiry, password)

- Replace isPublic toggle

- Folder sharing

- Thumbnails

- Bulk actions

- Activity log

— End of document —